# IBM DevOps Deploy Upgrade Assessment

# Upgrade Analysis: 7.3.2 to 8.2.2

## 1. Introduction

This document provides a detailed assessment for upgrading IBM UrbanCode Deploy (IBM DevOps Deploy) from version 7.3.2 to 8.2.2. It summarizes major and minor changes, compatibility, risks, deprecations, and recommendations to support CAB approval and production planning.

## 2. Objective

Assess the technical impact of the upgrade, identify compatibility requirements, and provide recommendations for a successful implementation.

## 3. Major Changes

| Area | Change | Impact | Recommendation | Priority |
| --- | --- | --- | --- | --- |
| Java | Java 17+ required for 8.2.2 server/agents | High | Upgrade JDK before/with agent upgrade | High |
| Security | Latest security fixes and updated libraries | High | Apply latest iFix | High |
| Agents | 7.3.2 agents only temporary with 8.2.2 server | Medium | Upgrade agents to 8.2.2 | High |
| Plugins | Older plugins require validation | High | Upgrade IBM plugins; test custom plugins | High |
| Authentication | LDAP/SAML/OIDC improvements | Medium | Validate authentication | Medium |
| Platform | Updated OS/DB support | High | Verify compatibility | High |
| Performance | Improved deployment stability | Medium | Regression test | Medium |

## 4. Minor Changes

| Area | Improvement | Impact |
| --- | --- | --- |
| UI | Minor usability improvements | Low |
| Logging | Enhanced diagnostics | Low |
| Agent Communication | Improved reconnect handling | Low |
| REST API | Reliability improvements | Medium |
| Tomcat | Updated bundled version | Low |
| Snapshots | Improved management | Low |

## 5. Compatibility Summary

| Component | Current | Target | Remarks |
| --- | --- | --- | --- |
| Server | 7.3.2 | 8.2.2 | Supported upgrade |
| Agent | 7.3.2 | 8.2.2 | Upgrade recommended |
| Agent Java | 11.0.30 | 17/21 | Upgrade required |
| Plugins | Older | Latest | Validation required |

## 6. Deprecated / Removed Features

Blueprint Designer

JMS Agents

Keytools Help menu

Prompt on Value option

IBM bundled Java

Older OS/Database platform support

## 7. Risk and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Java incompatibility | High | Upgrade to Java 17/21 |
| Plugin incompatibility | High | Validate before production |
| Downtime | Medium | Planned maintenance |
| Rollback | High | Take backups |

## 8. Recommendation

Upgrade the server first, validate functionality, then upgrade agent Java to Java 17 or 21 and upgrade all agents to 8.2.2. Perform regression testing and maintain a rollback plan.